AGENTIC APP DEVELOPMENT

DETAILED PHASE GUIDE

Step-by-Step Procedures, Prompts & Document Chain

Companion to the Workflow Playbook

February 2026

# How to Use This Document

This is a companion to the Agentic App Development Workflow Playbook. While the Playbook provides the strategic overview of each phase, this document provides the tactical, step-by-step procedures you follow for each step within each phase.

## Document Convention Key

💬 SUGGESTED PROMPT This is a suggested prompt template. Replace {PLACEHOLDERS} with your specific values. Guidance: • Guidance notes appear below the prompt explaining customisation options

💡 TIP Tips provide efficiency advice and best-practice recommendations.

📄 DOCUMENT REFERENCE Document references tell you which earlier artefacts to feed into the current step, ensuring continuity.

⚠️ IMPORTANT Important warnings highlight common mistakes or critical requirements that must not be skipped.

🔀 CONDITIONAL BRANCH Conditional branches mark steps that only apply depending on your app type (e.g., backend required vs self-contained).

## The Document Chain

Each step produces named artefact files. Later steps reference earlier artefacts by filename. This chain ensures nothing is lost between phases and every decision is traceable. Store all artefacts in a /docs folder within your project repository.

| Artefact File | Created At Step | Contents |
| --- | --- | --- |
| 01_APP_CONCEPT.md | 1.1 | Problem statement, target user, core value proposition |
| 02_COMPETITIVE_ANALYSIS.md | 1.2 | Competitor review, gap analysis, differentiation strategy |
| 03_FEATURE_SCOPE.md | 1.3 | Core feature definition, exclusion list, v1 boundary |
| 04_GO_NO_GO.md | 1.4 | Validation decision and rationale |
| 05_WIREFRAMES.md | 2.1 | Screen layouts, user flow, information hierarchy |
| 06_VISUAL_DESIGN.md | 2.2 | Colour palette, typography, component patterns, icon style |
| 07_ARCHITECTURE.md | 2.3 | State management, folder structure, data models, dependencies |
| 08_NAVIGATION_MAP.md | 2.4 | Screen-to-screen flow with all user paths |
| 09_DEV_CHECKLIST.md | 3.1 | Sprint tasks derived from architecture and scope docs |
| 10_TEST_PLAN.md | 4.1 | Test cases derived from feature scope and user flows |
| 11_STORE_LISTING.md | 5.1-5.2 | App title, description, keywords for both stores |
| 12_RELEASE_NOTES.md | 6.1 | Version changelog, submission notes, review instructions |
| 13_POST_LAUNCH_LOG.md | 7.1 | Review tracking, crash reports, update roadmap |

| Phase 1 | Ideation & Validation |
| --- | --- |

Goal: Transform a rough app idea into a validated, scoped concept with evidence that it is worth building. Every minute spent here saves hours in development.

| 1.1 | Structured Brainstorming |
| --- | --- |

Begin every new app by running a structured brainstorming session with the AI agent. The @brainstorming skill forces disciplined exploration of the idea before any design or code work begins. It will ask you targeted questions about user personas, problem severity, and scope boundaries.

| INPUTS | • A rough app idea (1-2 sentences) • Your personal experience with the problem • Target audience intuition |
| --- | --- |
| OUTPUTS | • 01_APP_CONCEPT.md: Structured concept document with problem statement, target user persona, value proposition, and initial feature ideas |

💬 SUGGESTED PROMPT Use @brainstorming to explore a mobile app concept. The idea is: "{YOUR_APP_IDEA}". The target audience is {TARGET_AUDIENCE}. The app will be a premium 99p paid app on iOS and Android built with Flutter. Help me explore this idea by asking structured questions about the problem, the user, the core value, and what makes this different from existing solutions. The output should be a concept document I can save as 01_APP_CONCEPT.md. Guidance: • Replace {YOUR_APP_IDEA} with your concept, e.g., 'an app that helps people track their subscription services and alerts them before renewal dates' • Replace {TARGET_AUDIENCE} with your target users, e.g., 'UK adults aged 25-45 who have multiple streaming/software subscriptions' • The skill will ask you follow-up questions — answer honestly, especially about what you would NOT include • Push back if the AI suggests features that would bloat the scope beyond a single-purpose app

| Skill | How to Use It | What It Produces |
| --- | --- | --- |
| @brainstorming | Invoke at the start. It structures the conversation into problem definition, user personas, scope, and differentiation. | A structured concept doc ready to save as 01_APP_CONCEPT.md |
| @behavioral-modes | Set to 'brainstorm' mode to enable divergent thinking. Say: 'Use @behavioral-modes in brainstorm mode' | AI configured for exploratory, creative thinking rather than implementation |

💡 TIP Write the problem statement as: '{TARGET_USER} struggles with {PROBLEM} because {ROOT_CAUSE}. {APP_NAME} solves this by {SOLUTION}.' If you cannot complete this sentence clearly, the idea needs more refinement.

| 1.2 | Competitive Analysis |
| --- | --- |

Before building, understand what already exists. Search both the App Store and Google Play for apps that address the same problem. The @competitive-landscape skill helps you systematically evaluate competitors and identify gaps you can exploit.

| INPUTS | • 01_APP_CONCEPT.md (from Step 1.1) • Access to App Store and Google Play to search for competitors |
| --- | --- |
| OUTPUTS | • 02_COMPETITIVE_ANALYSIS.md: Analysis of 3-5 competitor apps with ratings, pricing, strengths, weaknesses, and identified gaps |

📄 DOCUMENT REFERENCE Feed in: 01_APP_CONCEPT.md — The AI needs to understand your app concept to identify relevant competitors and assess where you can differentiate.

💬 SUGGESTED PROMPT Use @competitive-landscape to analyse the competitive environment for my app concept. Here is my concept document: [paste contents of 01_APP_CONCEPT.md]. Search for the top 3-5 existing apps that address the same problem on both iOS and Android. For each competitor, assess: pricing model, user rating, number of reviews, key features, most common complaints in reviews, and what they are missing. Identify specific gaps I can exploit with my 99p app. Save the output as 02_COMPETITIVE_ANALYSIS.md. Guidance: • If the AI cannot search stores directly, do the searches yourself and paste in the app names, ratings, and top reviews • Pay special attention to 2-3 star reviews — these reveal what users want but aren't getting • A gap might be: 'all competitors are free with ads — there is no clean, ad-free paid option' or 'none have widget support'

| Skill | How to Use It | What It Produces |
| --- | --- | --- |
| @competitive-landscape | Provide the concept doc as context. Ask it to structure the analysis as a comparison matrix. | Structured competitor comparison with gap analysis |

| 1.3 | Feature Scope Definition |
| --- | --- |

This is the most critical step in the ideation phase. You must define exactly ONE core feature the app will do brilliantly, and explicitly list everything it will NOT do in v1. At 99p, the app must feel complete and polished, not like a stripped-down version of something bigger.

| INPUTS | • 01_APP_CONCEPT.md (from Step 1.1) • 02_COMPETITIVE_ANALYSIS.md (from Step 1.2) |
| --- | --- |
| OUTPUTS | • 03_FEATURE_SCOPE.md: Core feature definition, explicit exclusion list, v1 boundary, and complexity estimate |

📄 DOCUMENT REFERENCE Feed in: 01_APP_CONCEPT.md + 02_COMPETITIVE_ANALYSIS.md — The scope must be informed by both what you want to build and what gaps the market analysis revealed.

💬 SUGGESTED PROMPT Use @writing-plans to define the feature scope for my app. Here are my concept and competitive analysis documents: [paste 01_APP_CONCEPT.md and 02_COMPETITIVE_ANALYSIS.md]. Define: (1) The single core feature this app will execute brilliantly, (2) The complete list of features explicitly excluded from v1 and why, (3) A complexity estimate (simple/medium/complex) for the core feature, (4) Whether this app needs a backend or can be fully self-contained on-device. Format this as 03_FEATURE_SCOPE.md. Guidance: • Be ruthless about the exclusion list — if a feature doesn't directly support the core purpose, exclude it • The AI may suggest 'nice to have' features — challenge each one: 'Does this justify the development time for a 99p app?' • The backend decision here will determine whether you follow conditional branches later in Phase 3

| Skill | How to Use It | What It Produces |
| --- | --- | --- |
| @writing-plans | Feed both prior documents. Ask for structured output with clear sections for inclusions and exclusions. | 03_FEATURE_SCOPE.md with crisp v1 boundary |

⚠️ IMPORTANT If the core feature requires a backend, server infrastructure, or user accounts to function, mark this clearly in 03_FEATURE_SCOPE.md. This triggers conditional steps in Phase 3 and affects your cost model — a backend adds ongoing costs that must be justified against 99p revenue per download.

| 1.4 | Go / No-Go Decision |
| --- | --- |

Review all three documents produced so far and make a deliberate decision about whether to proceed. This is not a formality — it is a genuine checkpoint. If the competitive analysis shows the market is saturated with polished, well-rated apps, or if the scope creeps beyond what a solo developer can polish in 1-2 weeks, the right decision may be to pivot or shelve the idea.

| INPUTS | • 01_APP_CONCEPT.md • 02_COMPETITIVE_ANALYSIS.md • 03_FEATURE_SCOPE.md |
| --- | --- |
| OUTPUTS | • 04_GO_NO_GO.md: Decision record with rationale, risk assessment, and estimated timeline |

💬 SUGGESTED PROMPT Review my app concept documents and help me make a Go/No-Go decision. Here are the three documents: [paste 01_APP_CONCEPT.md, 02_COMPETITIVE_ANALYSIS.md, 03_FEATURE_SCOPE.md]. Assess against these criteria: (1) Is there a clear gap in the market? (2) Can the core feature be built and polished in under 2 weeks by a solo dev with AI assistance? (3) Does the 99p price point make sense for this type of app? (4) What are the top 3 risks? Give me a clear GO or NO-GO recommendation with rationale. Save as 04_GO_NO_GO.md. Guidance: • Be honest with yourself — if the answer is NO-GO, you've saved yourself weeks of wasted effort • A CONDITIONAL GO is also valid: 'Go, but only if you cut features X and Y' • Estimated timeline should be realistic for solo development, including testing and store submission

| Phase 2 | Design & Architecture |
| --- | --- |

Goal: Establish the complete visual identity, user experience, and technical foundation before writing any application code. Every decision here becomes a constraint that speeds up development.

| 2.1 | Wireframes & User Flow |
| --- | --- |

Create low-fidelity wireframes for every screen in the app. For a single-purpose app, this should be 3-7 screens maximum. The wireframes establish information hierarchy, navigation patterns, and the critical user journey from app launch to task completion.

| INPUTS | • 03_FEATURE_SCOPE.md (core feature definition) • 04_GO_NO_GO.md (confirmed scope and timeline) |
| --- | --- |
| OUTPUTS | • 05_WIREFRAMES.md: Screen-by-screen layouts with annotations, user flow arrows, and interaction notes |

📄 DOCUMENT REFERENCE Feed in: 03_FEATURE_SCOPE.md — The wireframes must cover every aspect of the core feature and nothing beyond the defined v1 scope. Also reference the competitive analysis to ensure your flow avoids competitors' UX weaknesses.

💬 SUGGESTED PROMPT Use @mobile-design and @frontend-design to create wireframe specifications for my app. Here is the feature scope: [paste 03_FEATURE_SCOPE.md]. Create: (1) A screen inventory listing every screen with its purpose, (2) Text-based wireframe descriptions for each screen showing layout, elements, and hierarchy, (3) The primary user flow from app launch to completing the core task, (4) Edge case flows (empty states, error states, first-run experience). Follow mobile-first principles: thumb-zone optimisation, minimal taps to core action, platform-appropriate patterns (Material 3 for Android, Cupertino for iOS). Save as 05_WIREFRAMES.md. Guidance: • For a 99p single-purpose app, aim for the user to reach the core action within 1-2 taps from launch • Don't forget empty states — what does the app look like before the user has added any data? • Consider the first-run experience: does the user need onboarding, or is the app self-explanatory? • The wireframes should be text-based descriptions that the AI can later translate directly into Flutter widgets

| Skill | How to Use It | What It Produces |
| --- | --- | --- |
| @mobile-design | Provides mobile-first design thinking: touch targets, thumb zones, platform conventions. Ask for iOS and Android differences. | Platform-aware layout decisions and interaction patterns |
| @frontend-design | Provides broader UI/UX intelligence including layout patterns, component selection, and information hierarchy. | Detailed screen compositions and component recommendations |
| @design-orchestrator | Routes the design through brainstorming and review stages. Prevents jumping to visual design before flows are validated. | Validated, reviewed wireframe specifications |

| 2.2 | Visual Design System |
| --- | --- |

Define the visual identity of the app: colour palette, typography, spacing system, icon style, and component appearance. This creates a design system that ensures visual consistency across every screen and both platforms.

| INPUTS | • 05_WIREFRAMES.md (screen inventory and layouts) • 01_APP_CONCEPT.md (brand tone and target audience) |
| --- | --- |
| OUTPUTS | • 06_VISUAL_DESIGN.md: Complete design system — colours (hex values), fonts, spacing scale, component styles, dark/light mode definitions |

📄 DOCUMENT REFERENCE Feed in: 05_WIREFRAMES.md + 01_APP_CONCEPT.md — The visual system must suit the app's purpose and audience. A meditation app needs calm colours and gentle type; a finance tracker needs clean, professional aesthetics.

💬 SUGGESTED PROMPT Use @frontend-design to create a visual design system for my Flutter app. Here are my wireframes and concept: [paste 05_WIREFRAMES.md and 01_APP_CONCEPT.md]. Generate: (1) Primary, secondary, accent, and neutral colour palette with hex values suitable for both light and dark mode, (2) Font pairing recommendation from Google Fonts (available in Flutter), (3) Spacing scale (4, 8, 12, 16, 24, 32, 48), (4) Border radius, elevation, and shadow standards, (5) Button styles (primary, secondary, text), (6) Component patterns for cards, lists, input fields, and bottom navigation. The design should feel premium and justify a 99p price. Save as 06_VISUAL_DESIGN.md. Guidance: • @frontend-design has 50 design styles, 21 palettes, and 50 font pairings — specify the mood you want • For Flutter, ensure fonts are available on Google Fonts (most are) • Define both light and dark mode — iOS and Android users both expect dark mode support • The premium feel comes from consistent spacing, smooth transitions, and thoughtful micro-interactions — not from complexity

| Skill | How to Use It | What It Produces |
| --- | --- | --- |
| @frontend-design | Request a specific design style. E.g., 'minimalist', 'glassmorphism', 'warm and organic'. It will generate a complete palette and system. | Complete visual design system with all values defined |

| 2.3 | Technical Architecture |
| --- | --- |

Define the technical foundation: project folder structure, state management approach, data models, local storage strategy, and dependency list. This architecture document becomes the blueprint the AI agent follows during development.

| INPUTS | • 03_FEATURE_SCOPE.md (features and complexity) • 05_WIREFRAMES.md (screens and user flows) • 06_VISUAL_DESIGN.md (component patterns) |
| --- | --- |
| OUTPUTS | • 07_ARCHITECTURE.md: Folder structure, state management, data models, dependency list, platform-specific considerations |

📄 DOCUMENT REFERENCE Feed in: 03_FEATURE_SCOPE.md + 05_WIREFRAMES.md + 06_VISUAL_DESIGN.md — The architecture must support all defined features, screens, and visual patterns. The data model derives from the feature scope; the folder structure organises screens from the wireframes.

💬 SUGGESTED PROMPT Use @software-architecture and @mobile-developer to define the technical architecture for my Flutter app. Here are my project documents: [paste 03_FEATURE_SCOPE.md, 05_WIREFRAMES.md, and 06_VISUAL_DESIGN.md]. Define: (1) Flutter project folder structure following clean architecture (presentation/domain/data layers), (2) State management recommendation (Riverpod, Bloc, or Provider — choose one and justify), (3) Data models as Dart class definitions, (4) Local storage approach (Hive, SharedPreferences, or drift/SQLite), (5) Complete pubspec.yaml dependency list with version constraints, (6) Platform-specific considerations (iOS vs Android differences). Save as 07_ARCHITECTURE.md. Guidance: • For simple apps (e.g., breathing timer), Provider or Riverpod with minimal state is fine — don't over-architect • For data-heavy apps (e.g., subscription tracker), Riverpod + Hive or drift gives you reactive state with persistence • Ask the AI to justify every dependency — each one adds bundle size and maintenance burden • Include the folder structure as an ASCII tree that can be copy-pasted into the terminal to create directories

🔀 CONDITIONAL BRANCH IF your app requires a backend (as determined in 03_FEATURE_SCOPE.md): • Include Firebase project configuration in the architecture (Firestore collections, security rules, Cloud Functions) • Add firebase_core, cloud_firestore, firebase_auth to the dependency list as appropriate • Define the Firestore data schema alongside the Dart data models • Use @firebase-integration skill for Firebase-specific architecture patterns

| Skill | How to Use It | What It Produces |
| --- | --- | --- |
| @software-architecture | Provide all three input docs. Ask for Flutter-specific patterns with clean architecture layering. | Complete architecture document with folder tree, models, and justifications |
| @mobile-developer | Ask specifically about cross-platform considerations: navigation patterns, platform channels, offline behaviour. | Platform-specific decisions and Flutter navigation strategy |
| @firebase-integration | Only if backend needed. Ask for Firestore schema design, security rules structure, and authentication flow. | Firebase architecture integrated into 07_ARCHITECTURE.md |

| 2.4 | Navigation Map |
| --- | --- |

Create a definitive map of every screen-to-screen transition in the app. This becomes the routing configuration in Flutter and ensures no dead ends or orphaned screens exist.

| INPUTS | • 05_WIREFRAMES.md (all screens) • 07_ARCHITECTURE.md (navigation approach) |
| --- | --- |
| OUTPUTS | • 08_NAVIGATION_MAP.md: Complete route definitions, transition types, deep link paths, and back-stack behaviour |

💬 SUGGESTED PROMPT Based on my wireframes [paste 05_WIREFRAMES.md] and architecture [paste 07_ARCHITECTURE.md], create a complete navigation map. For each route define: (1) Route name and path, (2) Source screen(s) that navigate to it, (3) Parameters passed, (4) Transition animation type, (5) Back-stack behaviour, (6) Deep link path (if applicable). Also define the app shell structure (bottom nav, drawer, or single-stack). Format as 08_NAVIGATION_MAP.md with both a visual text diagram and a route definition table. Guidance: • For single-purpose apps, a simple stack navigation is often better than bottom navigation • Every screen must be reachable — cross-reference against 05_WIREFRAMES.md screen inventory • Define what happens when the user presses the system back button on each screen

| Phase 3 | Development |
| --- | --- |

Goal: Build the app incrementally, following the architecture and design documents precisely. Every coding prompt references the established documents to maintain consistency.

| 3.1 | Project Scaffold & Environment Setup |
| --- | --- |

Create the Flutter project, establish the folder structure from 07_ARCHITECTURE.md, configure dependencies, initialise Git, and clone the skills repository into the workspace.

| INPUTS | • 07_ARCHITECTURE.md (folder structure, dependencies) • 06_VISUAL_DESIGN.md (theme configuration values) |
| --- | --- |
| OUTPUTS | • 09_DEV_CHECKLIST.md: Task breakdown derived from architecture • A running Flutter project with correct structure, theme, and Git initialised |

📄 DOCUMENT REFERENCE Feed in: 07_ARCHITECTURE.md — The folder structure and pubspec.yaml are copied directly from this document. 06_VISUAL_DESIGN.md — The ThemeData configuration uses the exact colour and typography values defined here.

💬 SUGGESTED PROMPT Create a new Flutter project called {APP_NAME}. Use @clean-code-standards throughout. Set up the project as follows: (1) Create the folder structure from 07_ARCHITECTURE.md: [paste the folder tree], (2) Configure pubspec.yaml with these dependencies: [paste dependency list from 07_ARCHITECTURE.md], (3) Create the ThemeData using these design tokens: [paste colour and typography values from 06_VISUAL_DESIGN.md], (4) Set up the router configuration based on 08_NAVIGATION_MAP.md: [paste route definitions], (5) Create placeholder screens for each route that display the screen name. Initialise Git with an initial commit. Guidance: • Replace {APP_NAME} with your app's package name (lowercase, underscores, e.g., 'breath_calm') • The goal is a running app where you can tap through all screens (showing placeholders) before adding real content • Verify the app runs on both Android emulator and iOS simulator at this stage • Create 09_DEV_CHECKLIST.md by breaking the core feature into small implementation tasks

| Skill | How to Use It | What It Produces |
| --- | --- | --- |
| @clean-code-standards | Invoke at the start of every development session. Sets expectations for concise, direct code with no over-engineering. | Consistent coding style throughout the project |
| @senior-fullstack-dev | Use for project scaffolding decisions and code quality guidance. | Well-structured project foundation |

⚠️ IMPORTANT Run 'flutter analyze' and 'flutter test' after scaffolding to confirm zero warnings and a clean baseline. Commit this as your first Git commit. Every subsequent commit should also pass these checks.

| 3.2 | Core Feature Implementation |
| --- | --- |

Build the primary feature using test-driven development. This is the most important step in the entire workflow — the core feature IS the app. Reference the wireframes for layout, the visual design for styling, and the architecture for state management and data models.

| INPUTS | • 03_FEATURE_SCOPE.md (what the feature does) • 05_WIREFRAMES.md (how it looks) • 06_VISUAL_DESIGN.md (design tokens) • 07_ARCHITECTURE.md (state management, data models) • 09_DEV_CHECKLIST.md (task breakdown) |
| --- | --- |
| OUTPUTS | • Working core feature with unit tests and widget tests • Updated 09_DEV_CHECKLIST.md with tasks marked complete |

📄 DOCUMENT REFERENCE Feed in: ALL prior documents. This is the step where every earlier artefact converges. The feature scope defines WHAT to build, the wireframes define HOW it looks, the visual design defines HOW it feels, and the architecture defines HOW it is structured internally.

💬 SUGGESTED PROMPT Use @tdd-workflow to implement the core feature of my app. Here are the relevant documents: - Feature definition: [paste relevant section from 03_FEATURE_SCOPE.md] - Screen layout: [paste relevant wireframe from 05_WIREFRAMES.md] - Design tokens: [paste from 06_VISUAL_DESIGN.md] - Data model and state: [paste from 07_ARCHITECTURE.md] Follow TDD red-green-refactor: (1) Write a failing test for the first piece of functionality, (2) Write the minimum code to make it pass, (3) Refactor. Work through the feature incrementally, committing after each green test. Apply the design tokens from 06_VISUAL_DESIGN.md for all styling. Guidance: • Break the core feature into the smallest testable units and implement them one at a time • Start with the data model and business logic (unit tests), then build the UI (widget tests) • Use the exact colour hex values, font names, and spacing values from 06_VISUAL_DESIGN.md • If the AI generates code that doesn't match the wireframes, reference 05_WIREFRAMES.md explicitly

| Skill | How to Use It | What It Produces |
| --- | --- | --- |
| @tdd-workflow | Drives the red-green-refactor cycle. Ensures tests exist before implementation. Use throughout the entire step. | Tested, verified feature code with test suite |
| @systematic-debugging | Invoke when a test fails unexpectedly or the UI doesn't match the wireframe. Provides structured diagnosis. | Identified root cause and targeted fix |
| @lint-and-validate | Run after completing each logical unit of work. Catches code quality issues early. | Clean, linted code |

| 3.3 | UI Polish & Micro-Interactions |
| --- | --- |

With the core feature working, apply the layer of polish that makes the app feel premium. This includes animations, transitions, haptic feedback, loading states, and micro-interactions. This step is what separates a 99p app from a free utility.

| INPUTS | • Working core feature (from Step 3.2) • 06_VISUAL_DESIGN.md (animation and transition patterns) • 05_WIREFRAMES.md (interaction annotations) |
| --- | --- |
| OUTPUTS | • Polished UI with smooth animations, transitions, and feedback on all interactive elements |

💬 SUGGESTED PROMPT Review the current UI of my app against the visual design system [paste 06_VISUAL_DESIGN.md] and wireframe interaction notes [paste relevant sections from 05_WIREFRAMES.md]. Add polish: (1) Screen transition animations appropriate to the navigation type, (2) Micro-interactions on buttons (ripple, scale, haptic), (3) Loading states and skeleton screens where data is being fetched, (4) Empty state illustrations or messaging, (5) Smooth animations for the core feature interaction (e.g., breathing animation, list reordering). Use Flutter implicit and explicit animations. The app should feel responsive and alive. Guidance: • Less is more — subtle, consistent animations are better than flashy, inconsistent ones • Test animations on a real device, not just the emulator — emulator animation performance is misleading • Haptic feedback (HapticFeedback.lightImpact()) on key interactions adds tactile premium feel on iOS

| 3.4 | Data Persistence |
| --- | --- |

Implement the data storage layer as defined in 07_ARCHITECTURE.md. For self-contained apps, this means local storage. For backend-connected apps, this means Firebase integration.

| INPUTS | • 07_ARCHITECTURE.md (storage approach and data models) • Working app from Steps 3.2-3.3 |
| --- | --- |
| OUTPUTS | • Data persists across app restarts • Tests verify data storage and retrieval |

🔀 CONDITIONAL BRANCH SELF-CONTAINED APP (no backend): Use the local storage approach from 07_ARCHITECTURE.md (Hive, SharedPreferences, or drift). Prompt: 'Implement local data persistence using {STORAGE_LIBRARY} for these data models: [paste from 07_ARCHITECTURE.md]. Include: save, load, update, delete operations. Write unit tests for each operation. Ensure data survives app restart.' Skills: @senior-fullstack-dev, @tdd-workflow BACKEND-CONNECTED APP (Firebase): Set up Firebase project, configure Firestore collections, implement security rules, add authentication if required. Prompt: 'Use @firebase-integration to set up Firebase for my Flutter app. Configure: (1) Firestore collections based on this schema: [paste from 07_ARCHITECTURE.md], (2) Security rules that restrict access appropriately, (3) Repository pattern to abstract Firestore from the UI layer, (4) Offline support with Firestore persistence enabled. Write integration tests.' Skills: @firebase-integration, @tdd-workflow, @cc-skill-security-review

| 3.5 | Platform-Specific Adaptations |
| --- | --- |

Address the differences between iOS and Android to ensure native-feeling behaviour on both platforms. This includes adaptive widgets, platform-specific navigation, status bar styling, and system integration (notifications, widgets, share sheets).

| INPUTS | • Working app from Steps 3.2-3.4 • 05_WIREFRAMES.md (platform-specific notes) • 08_NAVIGATION_MAP.md (back-stack behaviour per platform) |
| --- | --- |
| OUTPUTS | • App behaves natively on both platforms • Platform checks verified on both emulators |

💬 SUGGESTED PROMPT Use @mobile-developer to review my app for platform-specific adaptations. The app currently uses Material widgets throughout. Review and implement: (1) Adaptive widgets where iOS should use Cupertino equivalents (e.g., CupertinoNavigationBar, CupertinoSwitch), (2) Platform-appropriate back navigation behaviour per 08_NAVIGATION_MAP.md, (3) Status bar and system UI overlay styling for both platforms, (4) App icon requirements differences (no alpha channel on iOS, adaptive icon on Android), (5) Any platform-specific APIs used by the core feature. Test on both Android emulator and iOS simulator. Guidance: • You can use Platform.isIOS checks or the flutter_adaptive_scaffold patterns • Not every widget needs to be adaptive — pick the ones that feel most 'wrong' when cross-platform • Test the app on your Mac's iOS simulator during this step, even if you primarily develop on Windows

| 3.6 | Monetisation Integration |
| --- | --- |

Configure the payment and monetisation approach. For a 99p paid app, the primary work is ensuring the store listing price is set correctly during Phase 5. However, if you are supplementing with in-app purchases or ads, integrate those SDKs here.

🔀 CONDITIONAL BRANCH PAID APP ONLY (99p, no IAP or ads): No SDK integration required. Pricing is configured in the store consoles during Phase 5. Skip to Step 3.7. Ensure no ads, analytics, or tracking SDKs are included unless necessary — this simplifies your privacy policy. PAID APP + IN-APP PURCHASES (e.g., premium features unlock): Integrate RevenueCat or in_app_purchase Flutter plugin. Use @stripe-integration for patterns if using server-side receipt validation. Prompt: 'Integrate in-app purchases using RevenueCat for my Flutter app. Define offerings, entitlements, and a paywall screen. Follow 06_VISUAL_DESIGN.md for paywall styling.' FREE + AD-SUPPORTED: Integrate Google AdMob via google_mobile_ads plugin. Place ads thoughtfully — banner ads at natural content breaks, never overlaying the core feature.

| 3.7 | Code Review & Quality Gate |
| --- | --- |

Before leaving the development phase, conduct a comprehensive code review against all documentation. This ensures the implementation matches the design, the architecture is followed, and quality standards are met.

| INPUTS | • Complete codebase from Steps 3.1-3.6 • All documentation: 03_FEATURE_SCOPE.md, 05_WIREFRAMES.md, 06_VISUAL_DESIGN.md, 07_ARCHITECTURE.md |
| --- | --- |
| OUTPUTS | • Code review report with any issues resolved • All linting warnings resolved • Clean Git history with meaningful commits |

💬 SUGGESTED PROMPT Use @code-review-checklist and @lint-and-validate to perform a comprehensive review of my codebase. Check against: (1) Feature completeness per 03_FEATURE_SCOPE.md — is every defined feature implemented? (2) UI accuracy per 05_WIREFRAMES.md — does every screen match the wireframe? (3) Design consistency per 06_VISUAL_DESIGN.md — are all colours, fonts, and spacing using the design tokens? (4) Architecture compliance per 07_ARCHITECTURE.md — is the folder structure and state management as defined? (5) Code quality: no dead code, no commented-out code, no TODO comments, consistent naming. Run flutter analyze and confirm zero issues. Guidance: • This is your last quality gate before testing — be thorough • If the review reveals significant issues, fix them before proceeding • Use @verification to confirm all checks actually pass — don't just claim they do

| Skill | How to Use It | What It Produces |
| --- | --- | --- |
| @code-review-checklist | Run against the full codebase. It covers functionality, security, and quality dimensions. | Itemised list of issues with severity ratings |
| @lint-and-validate | Run on every file. Enforces strict linting rules. | Clean, warning-free codebase |
| @verification | Use before claiming the code review is complete. Requires actual command output as evidence. | Verified proof that all checks pass |

| Phase 4 | Testing & Quality Assurance |
| --- | --- |

Goal: Systematically verify the app works correctly, performs well, is accessible, and is secure. No surprises after launch.

| 4.1 | Test Plan Creation |
| --- | --- |

Create a structured test plan derived from the feature scope and user flows. This ensures testing is systematic rather than ad-hoc.

| INPUTS | • 03_FEATURE_SCOPE.md (what to test) • 05_WIREFRAMES.md (user flows to verify) • 08_NAVIGATION_MAP.md (all routes and transitions) |
| --- | --- |
| OUTPUTS | • 10_TEST_PLAN.md: Categorised test cases covering functionality, edge cases, performance, accessibility, and security |

💬 SUGGESTED PROMPT Create a comprehensive test plan for my app. Using these documents: [paste 03_FEATURE_SCOPE.md, 05_WIREFRAMES.md, 08_NAVIGATION_MAP.md], generate test cases organised into: (1) Unit tests: business logic, data models, utility functions, (2) Widget tests: each screen renders correctly with expected data, empty data, and error states, (3) Integration tests: complete user journeys from app launch to task completion, (4) Edge cases: no network, low storage, interrupted operations, rapid input, (5) Performance: app startup time, animation frame rate, memory usage, (6) Accessibility: screen reader compatibility, contrast ratios, touch target sizes, (7) Security: data storage encryption, network calls (if any), input validation. Save as 10_TEST_PLAN.md. Guidance: • Each test case should have: ID, description, preconditions, steps, expected result • Prioritise the core feature user journey — this is the most important test • Include negative tests: what happens when the user does something unexpected?

| 4.2 | Automated Test Execution |
| --- | --- |

Run the unit, widget, and integration tests defined in 10_TEST_PLAN.md. Fix any failures before proceeding.

| INPUTS | • 10_TEST_PLAN.md (test cases) • Existing test suite from TDD during Phase 3 |
| --- | --- |
| OUTPUTS | • All tests passing • Test coverage report • Bug fixes committed |

💬 SUGGESTED PROMPT Using 10_TEST_PLAN.md, review the existing test suite and identify gaps. Write additional tests to cover any test cases in the plan that don't have corresponding automated tests. Run the full suite with: flutter test --coverage. For integration tests: flutter test integration_test/. Report: (1) Total tests passed/failed, (2) Coverage percentage, (3) Any uncovered code paths that need tests. Fix all failing tests before proceeding. Guidance: • Aim for >80% coverage on the core feature logic • Don't chase 100% coverage on boilerplate or generated code — focus on business logic • Use @systematic-debugging if any test failures are difficult to diagnose

| 4.3 | Device & Screen Size Testing |
| --- | --- |

Verify the app looks and functions correctly on a range of device sizes. At minimum, test on: small phone (iPhone SE / Pixel 4a), standard phone (iPhone 15 / Pixel 8), large phone (iPhone 15 Pro Max / Pixel 8 Pro), and tablet (if supporting).

💬 SUGGESTED PROMPT Review the responsive layout of my app against 05_WIREFRAMES.md. Test the layout at these screen widths: 375dp (small phone), 393dp (standard phone), 430dp (large phone). Check: (1) No text overflow or clipping, (2) Touch targets are minimum 48x48dp, (3) Content reflows appropriately, (4) Bottom navigation (if used) remains accessible, (5) Modal sheets and dialogs scale correctly. Fix any responsive issues found. Guidance: • Use Flutter DevTools to simulate different screen sizes without needing physical devices

| 4.4 | Accessibility Audit |
| --- | --- |

| INPUTS | • 10_TEST_PLAN.md (accessibility test cases) • Current app build |
| --- | --- |
| OUTPUTS | • Accessibility issues identified and fixed • Semantics labels added to all interactive elements |

💬 SUGGESTED PROMPT Use @wcag-audit to perform an accessibility review of my Flutter app. Check: (1) All images and icons have Semantics labels, (2) Colour contrast ratios meet WCAG AA (4.5:1 for text) — verify against 06_VISUAL_DESIGN.md colour palette, (3) Touch targets are minimum 48x48dp, (4) Screen reader navigation order is logical, (5) Focus indicators are visible, (6) No information is conveyed by colour alone. Fix all issues found. Guidance: • Use the Accessibility Inspector in both Android Studio and Xcode to verify

| 4.5 | Security Review |
| --- | --- |

🔀 CONDITIONAL BRANCH SELF-CONTAINED APP: Focus on: local data storage security (is sensitive data encrypted?), input validation, no hardcoded secrets, dependencies vulnerability scan. Prompt: 'Use @cc-skill-security-review to audit my self-contained Flutter app. Check local storage for sensitive data handling, review all user inputs for validation, scan pubspec.yaml dependencies for known vulnerabilities, and confirm no secrets are hardcoded.' BACKEND-CONNECTED APP: All of the above plus: Firebase security rules review, authentication flow validation, API endpoint security, network call encryption (HTTPS only), token storage security.

| Phase 5 | Pre-Launch & Store Preparation |
| --- | --- |

Goal: Create all store assets, listing copy, and compliance materials needed for submission. The store listing is your sales page — it must be compelling.

| 5.1 | Store Listing Copy |
| --- | --- |

| INPUTS | • 01_APP_CONCEPT.md (value proposition) • 02_COMPETITIVE_ANALYSIS.md (differentiation points) • 03_FEATURE_SCOPE.md (features to highlight) |
| --- | --- |
| OUTPUTS | • 11_STORE_LISTING.md: Title, subtitle, full description, keywords, and promotional text for both Apple and Google stores |

📄 DOCUMENT REFERENCE Feed in: 01_APP_CONCEPT.md + 02_COMPETITIVE_ANALYSIS.md + 03_FEATURE_SCOPE.md — The store copy must communicate the value proposition clearly, differentiate from competitors, and accurately reflect the app's capabilities. Referencing all three ensures the copy is grounded in your validated concept.

💬 SUGGESTED PROMPT Use @app-store-optimization and @copywriting to create store listing copy. Input documents: [paste 01_APP_CONCEPT.md, 02_COMPETITIVE_ANALYSIS.md, 03_FEATURE_SCOPE.md]. Create for BOTH Apple App Store and Google Play: (1) App title (max 30 chars), (2) Subtitle (Apple, max 30 chars) / Short description (Google, max 80 chars), (3) Full description (Apple max 4000 chars, Google max 4000 chars) — benefit-led, not feature-led, (4) Keywords (Apple, max 100 chars, comma-separated) / Tags (Google), (5) Promotional text (Apple, max 170 chars), (6) What's New text for v1.0 launch. The copy should justify the 99p price by emphasising quality, ad-free experience, and privacy. Save as 11_STORE_LISTING.md. Guidance: • Lead with the benefit, not the feature: 'Breathe better in 60 seconds' not 'Guided breathing timer app' • Mention 'no ads, no tracking, no subscriptions' if true — this is a key selling point at 99p • Study the top-rated competitors' descriptions for keyword inspiration but don't copy their structure • Apple and Google have different character limits and formatting rules — the AI should produce platform-specific versions

| 5.2 | App Screenshots & Visual Assets |
| --- | --- |

Create store-quality screenshots that showcase the app's best features. Screenshots are the single most important conversion factor in store listings.

| INPUTS | • Running app on emulators/devices • 06_VISUAL_DESIGN.md (brand colours for screenshot frames) • 11_STORE_LISTING.md (key selling points to highlight in captions) |
| --- | --- |
| OUTPUTS | • Screenshot sets for all required device sizes • Feature graphic (Google Play, 1024x500) • App icon at 1024x1024 |

💬 SUGGESTED PROMPT Using @frontend-design, create screenshot frame designs for my app store listings. The app's visual design is: [paste key colours and fonts from 06_VISUAL_DESIGN.md]. The key selling points are: [paste from 11_STORE_LISTING.md]. Design: (1) A screenshot frame template with caption text above/below the device mockup, (2) Captions for 5 screenshots that tell a story: problem > solution > key feature > secondary benefit > social proof/clean design, (3) Colour scheme for frames that complements the app's palette. I will capture the actual screenshots manually and place them in the frames. Guidance: • Show the app in its best light — use realistic data, not 'Lorem ipsum' • The first screenshot is the most important — it should communicate the core value instantly • Required sizes: iPhone 6.7" (1290x2796), iPhone 6.5" (1242x2688), iPad 12.9" (2048x2732) for Apple; phone and 7" tablet for Google • Apple requires screenshots; Google strongly recommends them — always provide for both

| 5.3 | Privacy Policy & Compliance |
| --- | --- |

Both stores require a privacy policy URL. If your app collects any data, processes analytics, or uses third-party SDKs, the privacy policy must disclose this. For self-contained apps with no analytics, the policy can be simple but must still exist.

🔀 CONDITIONAL BRANCH SELF-CONTAINED APP (no analytics, no network calls): Simple privacy policy: 'This app does not collect, store, or transmit any personal data. All data remains on your device.' Host as a static page on GitHub Pages or your personal site. This is a selling point — mention it in your store listing. BACKEND-CONNECTED APP or APP WITH ANALYTICS: More detailed policy required. Disclose: what data is collected, why, where it is stored, third-party services used, data retention period, and user rights (GDPR if targeting EU/UK). Use a privacy policy generator as a starting point and customise.

| 5.4 | App Review Preparation |
| --- | --- |

Prepare materials specifically for the Apple review process. Apple reviewers test your app manually, and unclear instructions or missing credentials can cause rejection.

| INPUTS | • 10_TEST_PLAN.md (how to test the app) • Working app build • Any demo credentials if the app requires login |
| --- | --- |
| OUTPUTS | • 12_RELEASE_NOTES.md: Review notes, version history, known limitations, test instructions for Apple reviewers |

💬 SUGGESTED PROMPT Create 12_RELEASE_NOTES.md for my app submission. Include: (1) Version number (1.0.0), (2) What's New text matching 11_STORE_LISTING.md, (3) Apple review notes: step-by-step instructions for a reviewer to test the core feature, (4) Any demo credentials needed (or note that none are required), (5) Known limitations (if any), (6) Contact information for the review team. Keep the review notes clear, concise, and specific. Guidance: • Be explicit: 'Open the app > Tap the + button > Enter a name > Tap Save > The item appears in the list' • If the app has no login, say so explicitly: 'No login required. The app is fully functional on first launch.' • Common rejection reasons: crashes, broken links, missing privacy policy, unclear purpose — verify none apply

| Phase 6 | Build, Submit & Deploy |
| --- | --- |

Goal: Produce release builds for both platforms, submit to both stores, and monitor the review process.

| 6.1 | Android Release Build |
| --- | --- |

| INPUTS | • Clean, tested codebase (all Phase 4 checks passed) • 07_ARCHITECTURE.md (package name, version) • Android signing keystore (or create one) |
| --- | --- |
| OUTPUTS | • Signed .aab file ready for upload • Git tag for release version |

💬 SUGGESTED PROMPT Prepare my Flutter app for Android release. Follow these steps: (1) Update version in pubspec.yaml to 1.0.0+1, (2) Create a signing keystore if one does not exist: keytool -genkey -v -keystore ~/upload-keystore.jks -keyalg RSA -keysize 2048 -validity 10000 -alias upload, (3) Create android/key.properties referencing the keystore (do NOT commit this file), (4) Configure android/app/build.gradle for release signing, (5) Run: flutter build appbundle --release, (6) Verify the .aab is produced in build/app/outputs/bundle/release/. Create a Git tag: git tag -a v1.0.0 -m "Release 1.0.0". Guidance: • CRITICAL: Back up your keystore file and password securely — if lost, you can NEVER update the app • Add key.properties and *.jks to .gitignore immediately • The .aab (Android App Bundle) is what Google Play requires — not an APK • Test the release build on a real device before uploading

⚠️ IMPORTANT Your signing keystore is irreplaceable. If you lose it, you cannot push updates to your app on Google Play. Store it in at least two secure locations (e.g., encrypted USB drive + password manager).

| 6.2 | iOS Release Build (Mac Required) |
| --- | --- |

| INPUTS | • Clean codebase (same as Android) • Apple Developer account configured • Mac with Xcode installed • 07_ARCHITECTURE.md (bundle ID) |
| --- | --- |
| OUTPUTS | • Signed .ipa uploaded to App Store Connect |

💬 SUGGESTED PROMPT Prepare my Flutter app for iOS release on my Mac. Follow these steps: (1) Open ios/Runner.xcworkspace in Xcode, (2) Set the Bundle Identifier to match your Apple Developer account, (3) Configure Signing & Capabilities with your team, (4) Set the version to 1.0.0 and build number to 1, (5) Run: flutter build ipa --release, (6) Open the .xcarchive in Xcode > Organizer, (7) Validate the archive (fix any issues), (8) Distribute to App Store Connect via Xcode or Transporter. Guidance: • You must do this step on your Mac — iOS builds cannot be produced on Windows • Ensure you have a Distribution certificate and App Store provisioning profile configured • The validation step in Xcode catches many issues before Apple's review — pay attention to any warnings • If this is your first app, Xcode may need to download components — allow time for this

| 6.3 | Store Submission |
| --- | --- |

Upload your builds and complete the store listing configuration in both consoles.

| INPUTS | • Signed .aab (Android) • Signed .ipa (iOS) • 11_STORE_LISTING.md (all copy) • 12_RELEASE_NOTES.md (review notes) • Screenshots and app icon • Privacy policy URL |
| --- | --- |
| OUTPUTS | • Apps submitted for review on both platforms |

💬 SUGGESTED PROMPT Create a submission checklist for both stores based on my preparation documents. For Google Play Console: (1) Upload .aab to Production track, (2) Complete store listing using 11_STORE_LISTING.md (Google-specific version), (3) Upload screenshots, (4) Set pricing to GBP 0.99, (5) Complete content rating questionnaire, (6) Set privacy policy URL, (7) Submit for review. For App Store Connect: (1) Select the uploaded build, (2) Complete app information using 11_STORE_LISTING.md (Apple-specific version), (3) Upload screenshots for required device sizes, (4) Set pricing tier (Tier 1 = £0.99), (5) Enter review notes from 12_RELEASE_NOTES.md, (6) Set age rating, (7) Set privacy policy URL, (8) Submit for review. Guidance: • Google Play review takes 1-3 days; Apple review takes 1-2 days • Monitor both consoles daily for review status updates • If Apple rejects, read the reason carefully — most rejections are fixable and resubmission is fast • Use @verification before finalising each submission to confirm all fields are complete

| Phase 7 | Post-Launch & Iteration |
| --- | --- |

Goal: Monitor the app's performance in the wild, respond to user feedback, and iterate. This phase is ongoing and feeds back into the workflow for future updates.

| 7.1 | Launch Monitoring Setup |
| --- | --- |

| INPUTS | • Live app in both stores • Access to Play Console and App Store Connect analytics |
| --- | --- |
| OUTPUTS | • 13_POST_LAUNCH_LOG.md: Tracking document for reviews, crashes, downloads, and planned improvements |

💬 SUGGESTED PROMPT Create 13_POST_LAUNCH_LOG.md as an ongoing tracking document. Structure it with: (1) Launch date and version, (2) Key metrics table (updated weekly): downloads, active users, crash rate, average rating, (3) Review summary: themes from user reviews (positive and negative), (4) Crash report log: any crashes from Crashlytics or store reports, (5) Improvement backlog: prioritised list of changes for the next version, (6) ASO experiment log: any changes to store listing and their impact on conversion. Guidance: • Check both store consoles daily for the first week, then weekly • Respond to reviews — especially negative ones — promptly and professionally • Use @analytics-tracking to set up deeper analytics if the basic store data is insufficient

| 7.2 | User Review Analysis & Response |
| --- | --- |

💬 SUGGESTED PROMPT Use @copywriting to create response templates for common review categories. Create templates for: (1) Positive review (thank the user, mention upcoming improvements), (2) Bug report (acknowledge, ask for specifics, promise fix timeline), (3) Feature request (thank them, explain scope philosophy, note it for consideration), (4) Negative review about price (emphasise ad-free quality and ongoing updates), (5) Review mentioning a competitor (acknowledge without disparaging, highlight your unique value). Keep all responses professional, concise, and genuine. Guidance: • Never be defensive in review responses — always be grateful and constructive • If multiple reviews mention the same issue, prioritise it in your update backlog • A thoughtful response to a 1-star review can sometimes lead the user to update their rating

| 7.3 | Iterative Updates |
| --- | --- |

When you decide to release an update, loop back through the relevant phases of this workflow. A minor bug fix may only require Phases 3-6. A new feature addition starts from Phase 1 (validating the feature idea) through to Phase 6.

💡 TIP For updates, create a new branch in Git, update 13_POST_LAUNCH_LOG.md with the planned changes, and follow the same documentation chain. The original artefact files (01-12) remain as the v1 baseline. Create update-specific notes in the log rather than modifying the original artefacts.

💬 SUGGESTED PROMPT I am planning an update to my app based on user feedback. The top requested changes are: {LIST_CHANGES}. Using 13_POST_LAUNCH_LOG.md and the original scope document 03_FEATURE_SCOPE.md, assess: (1) Does each change fit within the app's single-purpose philosophy? (2) What is the effort estimate for each? (3) Which changes should be in the next update vs deferred? (4) Are any changes actually better suited to a separate new app? Produce a prioritised update plan. Guidance: • Replace {LIST_CHANGES} with the actual feedback items from your review analysis • Resist scope creep — the original single-purpose philosophy should still apply • If a requested feature is genuinely a different app, note it as a new app idea and start a fresh Phase 1

# Document Chain Flow Diagram

This diagram shows how each artefact feeds into subsequent steps, ensuring complete continuity from ideation to deployment.

| Step | Produces | Fed Into Steps |
| --- | --- | --- |
| 1.1 Brainstorming | 01_APP_CONCEPT.md | 1.2, 1.3, 2.2, 5.1 |
| 1.2 Competitive Analysis | 02_COMPETITIVE_ANALYSIS.md | 1.3, 1.4, 5.1 |
| 1.3 Feature Scope | 03_FEATURE_SCOPE.md | 1.4, 2.1, 2.3, 3.2, 4.1, 5.1 |
| 1.4 Go/No-Go | 04_GO_NO_GO.md | 2.1 (proceed gate) |
| 2.1 Wireframes | 05_WIREFRAMES.md | 2.2, 2.3, 2.4, 3.2, 3.3, 3.5, 4.1, 4.3 |
| 2.2 Visual Design | 06_VISUAL_DESIGN.md | 2.3, 3.1, 3.2, 3.3, 4.4, 5.2 |
| 2.3 Architecture | 07_ARCHITECTURE.md | 2.4, 3.1, 3.2, 3.4, 3.7, 6.1, 6.2 |
| 2.4 Navigation Map | 08_NAVIGATION_MAP.md | 3.1, 3.5, 4.1 |
| 3.1 Scaffold | 09_DEV_CHECKLIST.md | 3.2 onwards |
| 4.1 Test Plan | 10_TEST_PLAN.md | 4.2, 4.3, 4.4, 4.5 |
| 5.1 Store Listing | 11_STORE_LISTING.md | 5.2, 5.4, 6.3 |
| 5.4 Release Notes | 12_RELEASE_NOTES.md | 6.3 |
| 7.1 Launch Log | 13_POST_LAUNCH_LOG.md | 7.2, 7.3 (ongoing) |

⚠️ IMPORTANT Never skip the document feeding step. If a prompt says 'paste 03_FEATURE_SCOPE.md', paste the actual contents. The AI agent loses context between sessions — the documents ARE the memory. Feeding earlier artefacts into later prompts is what ensures your app is internally consistent from concept to deployment.