AGENTIC APP DEVELOPMENT

WORKFLOW PLAYBOOK

Cradle-to-Grave Guide for Cross-Platform Flutter Apps

Using Google Firebase Studio (Antigravity) + Antigravity Awesome Skills

| Framework: | Flutter / Dart |
| --- | --- |
| Platform: | Firebase Studio (Antigravity) |
| Target: | iOS App Store + Google Play |
| Price Point: | 99p per app |
| Developer: | Solo |
| Skills Repo: | antigravity-awesome-skills |

February 2026

# Table of Contents

1. Executive Summary

2. High-Level Workflow Overview

3. One-Time Environment Setup

4. Phase 1: Ideation & Validation

5. Phase 2: Design & Architecture

6. Phase 3: Development

7. Phase 4: Testing & Quality Assurance

8. Phase 5: Pre-Launch & Store Preparation

9. Phase 6: Build, Submit & Deploy

10. Phase 7: Post-Launch & Iteration

11. Complete Skills Reference Matrix

12. Repeatable Checklist Template

# 1. Executive Summary

This playbook defines a repeatable, end-to-end workflow for developing small, premium-quality cross-platform mobile applications using Flutter/Dart on Google's Firebase Studio (Antigravity) platform. Each app targets a 99p price point and focuses on doing one thing exceptionally well.

The workflow leverages agentic AI development through the Antigravity Awesome Skills repository (github.com/sickn33/antigravity-awesome-skills), a library of 600+ battle-tested AI skills that transform your AI coding assistant into a specialised development partner at every stage of the process.

This document covers every step from initial idea through to live deployment in both the Apple App Store and Google Play Store, with specific skill recommendations mapped to each phase. It is designed to be followed repeatedly for each new app you build.

Key Principle: Single-Purpose Excellence Each app should be laser-focused on one job. A breathing exercise app doesn't need a calorie tracker. A subscription monitor doesn't need meditation. The 99p price point works because the user gets immediate, obvious value from a polished tool that respects their time and attention.

# 2. High-Level Workflow Overview

The following visual flow shows the seven phases of taking an app from idea to deployed product. Each phase feeds into the next, with clear gate criteria before progressing.

Phase 1: Ideation & Validation

▼

Phase 2: Design & Architecture

▼

Phase 3: Development

▼

Phase 4: Testing & QA

▼

Phase 5: Pre-Launch & Store Prep

▼

Phase 6: Build, Submit & Deploy

▼

Phase 7: Post-Launch & Iteration

Estimated Timeline Per App For a focused, single-purpose app built by a solo developer with agentic AI assistance: Phase 1 (1-2 days) > Phase 2 (1-2 days) > Phase 3 (3-7 days) > Phase 4 (1-2 days) > Phase 5 (1-2 days) > Phase 6 (1-3 days) > Phase 7 (ongoing). Total to first submission: approximately 8-18 days.

# 3. One-Time Environment Setup

Before beginning any app development, you must complete the following setup steps. These only need to be done once and will serve all future projects.

## 3.1 Developer Accounts

| Account | Cost | Notes |
| --- | --- | --- |
| Apple Developer Program | $99/year (approx. £78) | Required for App Store. Enrol at developer.apple.com. Requires Apple ID. Approval takes 24-48 hours. |
| Google Play Developer | $25 one-time | Enrol at play.google.com/console. Requires Google account. Identity verification takes 2-5 days. |
| Firebase Studio Account | Free tier available | Access at firebase.studio. Use your Google account. Free Spark plan is sufficient for development. |
| GitHub Account | Free | For version control and cloning the skills repo. If you don't already have one, sign up at github.com. |

## 3.2 Install Antigravity Awesome Skills

Clone the skills repository into your project workspace. On Windows, you must enable symlinks:

git clone -c core.symlinks=true https://github.com/sickn33/antigravity-awesome-skills.git .agent/skills

Alternatively, use the npx installer: npx antigravity-awesome-skills

The repository contains 600+ skills. Your AI agent only loads skills when you invoke them with @skill-name, so there is no performance overhead from having the full library available.

## 3.3 Local Development Tools

| Tool | Purpose | Platform |
| --- | --- | --- |
| Flutter SDK | Core framework | Windows + Mac |
| Android Studio | Android emulator & build tools | Windows (primary) |
| Xcode | iOS simulator & signing | Mac (required) |
| VS Code / Cursor | Code editing with AI agents | Windows + Mac |
| Firebase CLI | Backend services management | Windows + Mac |
| Git | Version control | Windows + Mac |
| CocoaPods | iOS dependency management | Mac only |

| Phase 1 | Ideation & Validation |
| --- | --- |

## Rationale

The most common reason apps fail is building something nobody wants. At a 99p price point, your app must offer immediate, obvious value. This phase ensures you validate the idea before investing development time. You need to confirm there is genuine demand, that the scope is small enough to execute well, and that the concept can be differentiated from existing alternatives.

## Expected Inputs

A rough app idea (e.g., 'breathing exercise app', 'subscription tracker', 'medicine reminder'). Your personal experience or frustration with existing solutions. Awareness of the target audience and their pain points.

## Deliverables

| Deliverable | Description |
| --- | --- |
| App Concept Document | One-page summary: problem statement, target user, core feature, unique selling point |
| Competitive Analysis | Review of 3-5 existing apps: their pricing, ratings, weaknesses, and gaps you can exploit |
| Feature Scope Definition | The ONE core feature the app does brilliantly, plus a 'not-in-v1' list of excluded features |
| Go/No-Go Decision | Clear rationale for proceeding or pivoting based on findings |

## Recommended Skills

| Skill Name | Purpose | When to Use |
| --- | --- | --- |
| @brainstorming | Structured exploration of the app idea. Asks targeted questions to refine requirements, user personas, and scope before any design work begins. | Start of every new app project |
| @competitive-landscape | Analyses competitor apps, market positioning, and identifies differentiation opportunities and market gaps. | After initial idea is formed |
| @behavioral-modes | Sets the AI into 'brainstorm' operational mode for divergent thinking before switching to 'implement' mode later. | Throughout ideation |
| @writing-plans | Converts brainstorming output into structured planning documents with clear milestones. | After brainstorming concludes |

Gate Criteria: Phase 1 → Phase 2 You have a single-sentence problem statement, a defined core feature, evidence that existing apps leave a gap, and a clear scope that fits the 99p model. If you cannot articulate the value in one sentence, the idea needs more refinement.

| Phase 2 | Design & Architecture |
| --- | --- |

## Rationale

Good design is the primary differentiator for premium apps. At 99p, users expect polish. This phase establishes the visual identity, user experience flow, and technical architecture before any code is written. Decisions made here about state management, data persistence, and navigation patterns will determine how maintainable and extensible the codebase is.

## Expected Inputs

Validated app concept and scope from Phase 1. Understanding of the core user journey (how does the user accomplish their task in the fewest steps?). Platform guidelines awareness (Material Design for Android, Human Interface Guidelines for iOS).

## Deliverables

| Deliverable | Description |
| --- | --- |
| UI/UX Wireframes | Low-fidelity screen layouts showing navigation flow and information hierarchy |
| Visual Design Direction | Colour palette, typography choices, icon style, and component patterns |
| Technical Architecture Doc | State management approach, folder structure, data model, and dependency list |
| Navigation Map | Screen-to-screen flow diagram showing all user paths |

## Recommended Skills

| Skill Name | Purpose | When to Use |
| --- | --- | --- |
| @frontend-design | Comprehensive UI/UX intelligence covering 50 design styles, 21 palettes, 50 font pairings. Supports Flutter and React Native stacks specifically. | Establishing visual identity |
| @mobile-design | Mobile-first design thinking for iOS and Android. Touch interaction patterns, performance considerations, and platform conventions. | All design decisions |
| @mobile-developer | Cross-platform architecture patterns for Flutter including offline sync, native integrations, and navigation. | Technical architecture planning |
| @software-architecture | System design patterns for Flutter/Dart including state management (Riverpod/Bloc), dependency injection, and clean architecture layers. | Defining project structure |
| @design-orchestrator | Routes design work through brainstorming, multi-agent review, and execution readiness checks. Prevents premature implementation. | Coordinating design workflow |

Gate Criteria: Phase 2 → Phase 3 You have wireframes for every screen, a defined colour/type system, a chosen state management approach (e.g., Riverpod), a documented folder structure, and a navigation map. You could hand this to another developer and they would know exactly what to build.

| Phase 3 | Development |
| --- | --- |

## Rationale

This is the core build phase. With agentic AI, development speed increases dramatically, but quality must not suffer. The key is to build in small, testable increments using test-driven development where possible. For a single-purpose app, the codebase should be compact, well-structured, and free of over-engineering.

## Expected Inputs

Completed design assets and architecture documentation from Phase 2. A Firebase Studio workspace initialised with a Flutter project scaffold. The Antigravity Awesome Skills repository cloned into the workspace.

## Sub-Steps

3.1 Project Scaffold: Create the Flutter project, set up folder structure per architecture doc, configure pubspec.yaml with dependencies, initialise Git repository.

3.2 Core Feature Implementation: Build the primary feature first. For a breathing app, this is the breathing animation and timer. For a subscription tracker, this is the add/view subscriptions flow. Everything else is secondary.

3.3 UI Polish: Apply the visual design system. Animations, transitions, haptic feedback, responsive layouts. This is what justifies the 99p price.

3.4 Data Persistence: Implement local storage (Hive, SharedPreferences, or SQLite) for self-contained apps. If a backend is needed, configure Firebase services.

3.5 Platform-Specific Adaptations: Handle iOS/Android differences: status bar styling, navigation patterns, platform-specific widgets (Cupertino vs Material).

3.6 Monetisation Integration: Integrate the payment SDK. For paid apps, this is primarily ensuring the store listing price is set correctly. If using in-app purchases or ads as supplementary monetisation, integrate RevenueCat or Google AdMob.

## Deliverables

| Deliverable | Description |
| --- | --- |
| Working App Build | Functional app running on both Android emulator and iOS simulator |
| Clean Codebase | Well-structured code following Flutter best practices with clear separation of concerns |
| Git History | Meaningful commit history with small, atomic commits per feature |

## Recommended Skills

| Skill Name | Purpose | When to Use |
| --- | --- | --- |
| @senior-fullstack-dev | Comprehensive development guidance covering project scaffolding, code quality analysis, architecture patterns, and complete tech stack guidance. | Throughout development |
| @tdd-workflow | Test-driven development orchestration. Red-green-refactor discipline ensuring tests are written before implementation. | Every feature implementation |
| @systematic-debugging | Structured debugging methodology. Diagnoses issues systematically rather than trial-and-error. | When bugs are encountered |
| @firebase-integration | Firebase Authentication, Firestore, Cloud Functions, Cloud Storage, and Hosting patterns. Key insight: Firebase is optimised for read-heavy, denormalised data. | If app requires backend |
| @stripe-integration | PCI-compliant payment flows, subscriptions, and webhooks. Use if adding in-app purchase flows beyond the store payment. | If adding payment processing |
| @lint-and-validate | Code linting and validation following strict quality rules defined in the skill. | Before each commit |
| @code-review-checklist | Detailed systematic code review covering functionality, security, and quality checks. | After feature completion |
| @clean-code-standards | Pragmatic coding standards: concise, direct, no over-engineering, no unnecessary comments. | Continuous throughout coding |

Gate Criteria: Phase 3 → Phase 4 The app runs on both platforms, the core feature works end-to-end, the UI matches the design spec, data persists correctly, and the code passes linting. No known crashes on either platform.

| Phase 4 | Testing & Quality Assurance |
| --- | --- |

## Rationale

Premium apps cannot ship with bugs. At 99p, a single crash or confusing interaction leads to a 1-star review and a refund. This phase is about systematic verification across devices, screen sizes, and edge cases. Automated tests catch regressions; manual testing catches UX issues that automated tests miss.

## Expected Inputs

A feature-complete app build from Phase 3. Access to physical test devices (recommended) or emulators for multiple screen sizes. The test plan derived from the feature scope and design documentation.

## Deliverables

| Deliverable | Description |
| --- | --- |
| Unit Test Suite | Tests for business logic, data models, and utility functions |
| Widget Test Suite | Tests for UI components in isolation |
| Integration Test Results | End-to-end test results for critical user journeys |
| Device Compatibility Report | Confirmation of functionality across target screen sizes and OS versions |
| Bug Fix Log | All identified issues and their resolutions |
| Accessibility Audit | Screen reader compatibility, contrast ratios, touch target sizes |

## Recommended Skills

| Skill Name | Purpose | When to Use |
| --- | --- | --- |
| @tdd-workflow | Ensures comprehensive test coverage through red-green-refactor discipline. | Writing all tests |
| @webapp-testing | Testing methodologies and strategies for app verification including integration and end-to-end testing patterns. | Defining test strategy |
| @systematic-debugging | When tests reveal failures, use structured debugging to diagnose root causes efficiently. | Investigating test failures |
| @web-performance-optimization | Performance profiling and optimisation techniques applicable to Flutter rendering and startup time. | Performance testing |
| @wcag-audit | WCAG 2.2 accessibility audit with automated testing, manual verification, and remediation guidance. | Accessibility review |
| @cc-skill-security-review | Security checklist for features. Reviews authentication flows, data handling, and API security. | Security review pass |

Gate Criteria: Phase 4 → Phase 5 All unit and widget tests pass. Integration tests cover the core user journey. No crashes on any tested device/screen size. Accessibility audit passes. Performance is acceptable (app launches in under 2 seconds, animations at 60fps).

| Phase 5 | Pre-Launch & Store Preparation |
| --- | --- |

## Rationale

App Store Optimisation (ASO) is to mobile apps what SEO is to websites. Your store listing is your sales page. The screenshots, description, and keywords determine whether users find your app and whether they choose to pay 99p for it. This phase also covers the legal and compliance requirements that both stores mandate.

## Expected Inputs

A tested, release-ready app build. Final app screenshots on representative devices. App icon in all required sizes. A clear understanding of the app's value proposition for store listing copy.

## Deliverables

| Deliverable | Description |
| --- | --- |
| App Store Listing Copy | Title, subtitle, description, keywords, promotional text for both stores |
| Screenshots & Previews | Store-quality screenshots for required device sizes (min. 3 per platform) |
| App Icon | 1024x1024 icon conforming to both platform guidelines (no alpha on iOS) |
| Privacy Policy | Hosted privacy policy URL required by both stores |
| App Review Notes | Instructions for Apple reviewers explaining how to test the app |
| Age Rating Questionnaire | Completed content rating for both Google and Apple |

## Recommended Skills

| Skill Name | Purpose | When to Use |
| --- | --- | --- |
| @app-store-optimization | Complete ASO toolkit for researching, optimising, and tracking mobile app performance on Apple App Store and Google Play Store. | All store listing work |
| @copywriting | Professional copywriting for store descriptions that convert browsers into buyers. Compelling headlines and benefit-driven copy. | Writing store listing text |
| @seo-fundamentals | Keyword research principles applicable to ASO keyword selection and app discoverability. | Keyword research for listings |
| @frontend-design | Creating polished screenshot frames, promotional graphics, and visual store assets. | Designing store screenshots |

Gate Criteria: Phase 5 → Phase 6 Store listings are complete for both platforms. All required assets are produced at correct sizes. Privacy policy is hosted and accessible. App icon passes platform validation. You have written review notes for Apple.

| Phase 6 | Build, Submit & Deploy |
| --- | --- |

## Rationale

The build and submission process has specific technical requirements for each platform. iOS requires code signing, provisioning profiles, and submission through Xcode or Transporter. Android requires a signed AAB (Android App Bundle) uploaded to the Google Play Console. Getting these steps right first time avoids delays in an already multi-day review process.

## Expected Inputs

A release-ready codebase with all tests passing. Completed store listings from Phase 5. Valid developer account credentials for both platforms. Your Mac available for iOS code signing and archive builds.

## Sub-Steps

6.1 Android Build: Generate a signing keystore (keep it safe!), configure build.gradle for release, run 'flutter build appbundle', upload the AAB to Google Play Console, configure pricing (99p/equivalent), select countries, and submit.

6.2 iOS Build (on Mac): Configure signing in Xcode, set bundle ID, run 'flutter build ipa', open the .xcarchive in Xcode, validate, upload to App Store Connect, complete the app information, set pricing, and submit for review.

6.3 Monitor Review: Google Play review typically takes 1-3 days. Apple review typically takes 1-2 days. Monitor for rejection reasons and respond promptly.

## Deliverables

| Deliverable | Description |
| --- | --- |
| Signed Android AAB | Release-signed Android App Bundle uploaded to Play Console |
| Signed iOS IPA | Archive uploaded to App Store Connect via Xcode/Transporter |
| Live Store Listings | Both store pages active and live after review approval |
| Release Tag | Git tag marking the exact code version submitted to stores |

## Recommended Skills

| Skill Name | Purpose | When to Use |
| --- | --- | --- |
| @git-push | Commit and push changes, manage release tagging, and handle git workflow for deployment. | Tagging release versions |
| @github-workflows | Automate build pipelines, PR reviews, and CI/CD integration using GitHub Actions. | If automating build pipeline |
| @verification | Ensures work is verified before claiming completion. Requires running verification commands and confirming output before making success claims. | Pre-submission verification |

Gate Criteria: Phase 6 → Phase 7 Both app bundles are uploaded and submitted. Store listings are live or pending review. Git release tags are created. Signing keys are securely stored.

| Phase 7 | Post-Launch & Iteration |
| --- | --- |

## Rationale

Launch is not the end. Monitoring user reviews, crash reports, and usage analytics tells you what to improve. For a 99p app, maintaining a high star rating is essential for ongoing sales. Even small, focused apps benefit from periodic updates that show users the app is actively maintained.

## Expected Inputs

Live app in both stores. Access to Play Console and App Store Connect analytics. Firebase Crashlytics (if configured) or equivalent crash reporting. User reviews and ratings.

## Deliverables

| Deliverable | Description |
| --- | --- |
| Review Response Plan | Template responses for common review themes (positive acknowledgement, bug reports, feature requests) |
| Analytics Dashboard | Key metrics: downloads, active users, crash rate, review sentiment |
| Update Roadmap | Prioritised list of improvements based on user feedback and analytics |
| Version Update | Subsequent releases addressing top feedback items |

## Recommended Skills

| Skill Name | Purpose | When to Use |
| --- | --- | --- |
| @analytics-tracking | Setting up and interpreting analytics to understand user behaviour and identify improvement opportunities. | Ongoing monitoring |
| @systematic-debugging | Diagnosing crash reports and user-reported issues efficiently. | Responding to bug reports |
| @app-store-optimization | Iterating on store listings based on conversion data and keyword performance. | Optimising discoverability |
| @copywriting | Crafting update release notes and responding to user reviews professionally. | Communication with users |
| @page-cro | Conversion rate optimisation principles applied to store listing pages to improve download rates. | If conversion rate is low |

# 11. Complete Skills Reference Matrix

This table consolidates all recommended skills across all phases, showing which skills are used in multiple phases and their primary category within the Antigravity Awesome Skills repository.

| Skill | Category | Phases Used |
| --- | --- | --- |
| @brainstorming | Autonomous & Agentic | 1 |
| @competitive-landscape | Marketing & Growth | 1 |
| @behavioral-modes | Autonomous & Agentic | 1 |
| @writing-plans | Autonomous & Agentic | 1 |
| @frontend-design | Creative & Design | 2, 5 |
| @mobile-design | Creative & Design | 2 |
| @mobile-developer | Development | 2, 3 |
| @software-architecture | Development | 2 |
| @design-orchestrator | Autonomous & Agentic | 2 |
| @senior-fullstack-dev | Development | 3 |
| @tdd-workflow | Development | 3, 4 |
| @systematic-debugging | Development | 3, 4, 7 |
| @firebase-integration | Integrations & APIs | 3 |
| @stripe-integration | Integrations & APIs | 3 |
| @lint-and-validate | Development | 3 |
| @code-review-checklist | Development | 3 |
| @clean-code-standards | Development | 3 |
| @webapp-testing | Development | 4 |
| @web-performance-optimization | Development | 4 |
| @wcag-audit | Development | 4 |
| @cc-skill-security-review | Cybersecurity | 4 |
| @app-store-optimization | Marketing & Growth | 5, 7 |
| @copywriting | Marketing & Growth | 5, 7 |
| @seo-fundamentals | Marketing & Growth | 5 |
| @git-push | Development | 6 |
| @github-workflows | Development | 6 |
| @verification | Autonomous & Agentic | 6 |
| @analytics-tracking | Marketing & Growth | 7 |
| @page-cro | Marketing & Growth | 7 |

# 12. Repeatable Checklist Template

Copy this checklist for each new app project. Mark items complete as you progress through each phase.

PHASE 1: IDEATION

☐  Run @brainstorming session for app concept

☐  Complete competitive analysis with @competitive-landscape

☐  Define single core feature and 'not-in-v1' list

☐  Write one-sentence problem statement

☐  Go/No-Go decision documented

PHASE 2: DESIGN

☐  Create wireframes with @frontend-design and @mobile-design

☐  Define colour palette and typography

☐  Document technical architecture with @software-architecture

☐  Map navigation flow

☐  Choose state management approach

PHASE 3: DEVELOPMENT

☐  Scaffold Flutter project in Firebase Studio

☐  Clone antigravity-awesome-skills into workspace

☐  Implement core feature with @tdd-workflow

☐  Apply UI polish and animations

☐  Configure data persistence

☐  Handle platform-specific adaptations

☐  Run @lint-and-validate and @code-review-checklist

PHASE 4: TESTING

☐  Unit tests pass

☐  Widget tests pass

☐  Integration tests cover core journey

☐  Tested on multiple screen sizes

☐  Accessibility audit with @wcag-audit

☐  Security review with @cc-skill-security-review

☐  Performance acceptable (<2s launch, 60fps)

PHASE 5: STORE PREP

☐  Store listing copy written with @copywriting

☐  Keywords optimised with @app-store-optimization

☐  Screenshots produced for all required sizes

☐  App icon at 1024x1024 (no alpha for iOS)

☐  Privacy policy hosted and URL ready

☐  App review notes prepared (Apple)

☐  Age rating questionnaire completed

PHASE 6: SUBMIT

☐  Android AAB signed and uploaded to Play Console

☐  iOS archive built on Mac and uploaded to App Store Connect

☐  Pricing set to 99p/equivalent in both stores

☐  Git release tag created

☐  Both submissions confirmed

PHASE 7: POST-LAUNCH

☐  Analytics monitoring configured

☐  Review monitoring set up

☐  First week review/crash report check

☐  Update roadmap drafted based on feedback